## Slide 1: Agile Development, Tools, and Teams
Stephen Forte stephenforte@hotmail.com
Chief Strategy Officer Telerik Ltd www.telerik.com
www.stephenforte.net
Sponsored by:
e-Zest Ltd
Telerik Ltd
MCCIA

## Slide 2: Session.About.ToString();
Would like to implement Agile at your organization or have done so and would like to get more out of it
Assume you know something about Agile, but a complete novice is ok
“Agile Presenting” 
The goal is to be interactive
  Success of the seminar depends on your questions!
    Ask a question at any time!

## Slide 3: Speaker.Bio.ToString();
Chief Strategy Officer of Telerik
Certified Scrum Master
Active in the Community:
  International Conference Speaker for 13+ Years
  RD, MVP and INETA Speaker
  Co-moderator & founder of NYC .NET Developers Group http://www.nycdotnetdev.com
  Wrote a few books: SQL Server 2008 Developers Guide (MS Press)
MBA from the City University of New York
Past:
  CTO and co-Founder of Corzen, Inc. (TXV: WAN)
  CTO of Zagat Survey
Notes: 3
Steve is cool.

## Slide 4: Agenda
Introduction To Agile and Scrum
Agile Estimation
Agile and Offshore
Agile Tools and Teams: TDD, CI
Summary

## Slide 5: What is Agile
A methodology that stresses communication and deliverables
A set of practices:
  XP
  Scrum
  DDD
  TDD
  Continuous Integration

## Slide 6: Agile Manifesto
Customer satisfaction by rapid, continuous delivery of useful software
Working software is delivered frequently (weeks rather than months)
Working software is the principal measure of progress
Even late changes in requirements are welcomed
Close, daily cooperation between business people and developers
Face-to-face conversation is the best form of communication
Projects are built around motivated individuals, who should be trusted
Continuous attention to technical excellence and good design
Simplicity
Self-organizing teams
Regular adaptation to changing circumstances

## Slide 7: We’re losing the relay race
Hirotaka Takeuchi and Ikujiro Nonaka, “The New Product Development Game”, Harvard Business Review, January 1986.
“The… ‘relay race’ approach to product development…may conflict with the goals of maximum speed and flexibility. Instead a holistic or ‘rugby’ approach—where a team tries to go the distance as a unit, passing the ball back and forth—may better serve today’s competitive requirements
Notes: would be nice to include a quote from Wicked Problems here

## Slide 8: What is Scrum?
Scrum is an agile process that allows us to focus on delivering the highest business value in the shortest time.
Stresses communication
It allows us to rapidly and repeatedly inspect actual working software (every two weeks to one month).
The business sets the priorities.
Teams self-organize to determine the best way to deliver the highest priority features.

## Slide 9: Characteristics
Self-organizing teams
Product progresses in a series of month-long “sprints”
Requirements are captured as items in a list of “product backlog”
No specific engineering practices prescribed
Uses generative rules to create an agile environment for delivering projects

## Slide 10: Scrum

## Slide 11: Product owner
Define the features of the product
Decide on release date and content
Be responsible for the profitability of the product (ROI)
Prioritize features according to market value
Adjust features and priority every iteration, as needed
Accept or reject work results

## Slide 12: The Scrum Master
Represents management to the project
Responsible for enacting Scrum values and practices
Removes impediments
Ensure that the team is fully functional and productive
Enable close cooperation across all roles and functions
Shield the team from external interferences

## Slide 13: The team
Typically 4-9 people
Cross-functional:
  Programmers, testers, user experience designers, etc.
Members should be full-time
  May be exceptions (e.g., database administrator)
Teams are self-organizing
  Ideally, no titles but rarely a possibility
Membership should change only between sprints

## Slide 14: Sprints
Scrum projects make progress in a series of “sprints”
  Analogous to Extreme Programming iterations
Typical duration is 2–4 weeks or a calendar month at most
A constant duration leads to a better rhythm
Product is designed, coded, and tested during the sprint

## Slide 15: Sprint planning
Team selects items from the product backlog they can commit to completing
Sprint backlog is created
  Tasks are identified and each is estimated (1-16 hours)
  Collaboratively, not done alone by the Scrum Master
High-level design is considered

## Slide 16: A sample product backlog
Backlog item | Estimate
Allow a guest to make a reservation | 3
As a guest, I want to cancel a reservation. | 5
As a guest, I want to change the dates of a reservation. | 3
As a hotel employee, I can run RevPAR reports (revenue-per-available-room) | 8
Improve exception handling | 8
... | 30
... | 50

## Slide 17: Product backlog
The requirements
A list of all desired work on the project
Ideally expressed such that each item has value to the users or customers of the product
Prioritized by the product owner
Reprioritized at the start of each sprint
This is the product backlog

## Slide 18: Managing the sprint backlog
Individuals sign up for work of their own choosing
  Work is never assigned (never is a harsh word
Estimated work remaining is updated daily
Any team member can add, delete or change the sprint backlog
Work for the sprint emerges
If work is unclear, define a sprint backlog item with a larger amount of time and break it down later
Update work remaining as more becomes known

## Slide 19: A sprint backlog
Tasks
Code the UI
Code the middle tier
Test the middle tier
Write online help
Write the foo class
Mon
8
16
8
12
8
Tues
4
12
16
8
Wed
Thur
4
11
8
4
Fri
8
8
Add error logging
8
10
16
8
8

## Slide 20: No changes during a sprint
Plan sprint durations around how long you can commit to keeping change out of the sprint
Change

## Slide 21: The Daily Scrum
Parameters
  Daily
  10-15 minutes
  Stand-up
Not for problem solving
Helps avoid other unnecessary meetings
Great way to manage remote teams
  Prevents teams from wasting time

## Slide 22: Everyone answers 3 Qs
These are not status for the Scrum Master
  They are commitments in front of peers
What did you do yesterday?
1
What will you do today?
2
Is anything in your way?
3

## Slide 23: The sprint review
Team presents what it accomplished during the sprint
Typically takes the form of a demo of new features or underlying architecture
Informal
  2-hour prep time rule
  No slides
Whole team participates
Invite everyone

## Slide 24: Sprint retrospective
Periodically take a look at what is and is not working
Typically 15–30 minutes
Done after every sprint
Whole team participates
  ScrumMaster
  Product owner
  Team
  Possibly customers and others

## Slide 25: Scalability
Typical individual team is 7 ± 2 people
  Scalability comes from teams of teams
Factors in scaling
  Type of application
  Team size
  Team dispersion
  Project duration
Scrum has been used on multiple 500+ person projects
Scrum of Scrums

## Slide 26: Agile Estimation

## Slide 27: Estimation
Wikipedia: Estimation is the calculated approximation of a result which is usable even if input data may be incomplete or uncertain.
    Problem is that estimates become a unbreakable schedule, where any deviation is considered bad

## Slide 28: The Estimation Problem
When you come up with a project idea, your first estimate is off by +/ 4x
  Not enough details are known
Traditionally too much time is spent on building a specification which is not complete
  Again, not enough details are known
As time progresses, more details emerge about the system and its details
  The cone of uncertainty

## Slide 29: The Cone of Uncertainty

## Slide 30: Agile Estimation
Wikipedia: Estimation is the calculated approximation of a result which is usable even if input data may be incomplete or uncertain.
  Problem is that estimates become a unbreakable schedule, where any deviation is considered bad
Agile Estimation throws this logic away and always re-estimates a project after each iteration
  Different value system, deviations are not deviations, they are more accurate estimations
  Uses the cone of uncertainty to your advantage

## Slide 31: How to Estimate
User Stories
Planning Poker
Story Points
Product Backlog
Velocity
Re-estimation

## Slide 32: User Stories
Users break down the functionality into “User Stories”
User Stories are kept small
User Stories include acceptance criteria

## Slide 33: Planning Poker
After all the user stories are written, get a list of stories and do a high level estimate
  Estimate is for setting priorities, not schedule
NOT a time based estimation
  Super hard, Hard, Medium, Easy, Super easy
Done by consensus
  To get there you play planning poker
  Why? No pressure.

## Slide 34: Story Points
Break down user stories to units of relative size
  So you can compare features
  Alternative to time
Story Points are not a measurement of duration, but rather a measurement of size/complexity
Start with 1 standard feature and then other features are either 1x, 2x, etc larger or smaller than that relative feature in size/complexity

## Slide 35: Product Backlog
All story points are put into a bucket
This represents all of the tasks for the project (work items)
Backlog will have an item and its estimate
  Remember this estimate is not time based, but point based
Backlog can also contain the priority

## Slide 36: Sprint 1
Developers will commit to XX story points
Warning, they will usually over commit
After the end of sprint 1, you have your first velocity number

## Slide 37: Team Velocity
Velocity is the number of story points per sprint completed
You calculate velocity to predict how much work to commit to in a sprint
Velocity only works if you estimate your story points consistency
Over time you will know: team has a velocity of 32 story points per sprint
  Over time this will self-correct
  Over time you will be able to predict the project schedule (and release)

## Slide 38: Calculating Team Velocity
Select a regular time period (sprint) over which to measure Velocity
Add up the story point estimates 100% completed
At the end of the sprint, the figure you have is your Velocity
You can then use your Velocity as a basis for your future commitments

## Slide 39: Velocity Charts
True way to see the health of a project

## Slide 40: Re-estimation
As you complete more sprints, your velocity will change
  Velocity changes because of minor inconsistencies in the story point estimates
  Team velocity will typically stabilize between 3 and 6 iterations
Re-estimation of the entire project happens after each sprint
  New Velocity
  New story points added and removed (completed)
  Use the cone!

## Slide 41: Agile and Offshoring

## Slide 42: Agile and Offshoring
Most methodologies (XP, Scrum) will work just fine
  Just have to change the rules a little
Sometimes the customer demands an Agile methodology but do not understand what Agile is all about
Agile can not be done unless you have full buy-in from the customer

## Slide 43: Agile and Off-shoring
Daily Scrum best way to keep offshore team on target
Increases the communication
Reduces the red tape
Use IM, Skype

## Slide 44: Agile Tools and Teams

## Slide 45: Why use tools?
Tools help make a developer or team more efficient in a specific task
Some tools are like “crack cocaine” for developers
Tools are not a “silver bullet” or solution for a lack of process or bad process
  If you have a poor process, the tools will make it worse

## Slide 46: Why use tools?
Tools are most effective when used to supplement an existing process or methodology
Never conform to a tool, find a tool that accelerates something that you already do

## Slide 47: Types of Tools
Tools for requirements and design
Tools for collaboration
Tools for construction

## Slide 48: Upfront: Design and Requirements
Using tools to aid in the discovery and design phase
Many different approaches
  User Stories
  Waterfall analysis
  Iterative design

## Slide 49: Popular Tools for Design/Req
Brainstorming
  MindJet MindManager http://www.mindjet.com/
Design/Mockups
  Balsamiq http://www.balsamiq.com/
User Stories
  Word, Excel, Pen and Paper
  Wikis
Estimation
  Planning Poker
  Excel

## Slide 50: Collaboration
Collaboration falls into two categories
  Project Management
  Continuous Integration

## Slide 51: Popular Tools for Project Mgnt
TFS/Team Explorer
  Don’t put your work items into TFS too soon
  Scrum templates for TFS
    Many but Conchango is most popular
      http://scrumforteamsystem.com/en/default.aspx
  Telerik Work Item Manager
    http://www.telerik.com/products/tfsmanager-and-tfsdashboard.aspx
Agile Project management tools
  ThoughtWorks Mingle http://studios.thoughtworks.com/mingle-agile-project-management

## Slide 52: Popular Tools for Project Mgnt
And the most popular project management tool of all time:
  Excel
    Tons of Excel templates
      http://agilesoftwaredevelopment.com/2006/11/scrum-backlog-templates-and-examples

## Slide 53
DEMO

## Slide 54: Tools for Continuous Integration
CI has changed the way we work
  Years ago we use to spend too much time on “enforcement”
Proper CI builds on top of a good foundation
  TFS
  IBM Jazz http://jazz.net/

## Slide 55: Tools for Continuous Integration
CI automates the following:
    Source Control
    Unit Tests
    Database Tests
    Build
    Style Enforcement
    Standards Enforcement
    Bug/Build Reporting

## Slide 56: Tools for Continuous Integration
So many CI tools!
  Source Control: TFS, Subversion
  Unit Tests: MSTest, nUnit
  Database Tests: DataDude, dbUnit (http://www.dbunit.org/), RedGate
  Build: MSBuild, ANT, etc
  Style Enforcement: StyleCop
  Standards Enforcement: FXCop, etc
  Bug/Build Reporting: TFS Project Dashboard
    http://www.telerik.com/products/tfsmanager-and-tfsdashboard.aspx

## Slide 57: Tools for Construction
Pair Programming
  COLA: Real time shared editing (Eclipse only)
    http://www.vimeo.com/1195398
Refactoring/Productivity
  CodeRush (www.devexpress.com), Resharper (www.jetbrains.com), JustCode (www.telerik.com)

## Slide 58: Tools for Construction
Test Driven Development: TDD
  MSTest, nUnit http://www.nunit.org
Mocking
  RhinoMocks http://www.ayende.com/projects/rhino-mocks.aspx
Dependency Injection/IoC
  Unity http://www.codeplex.com/unity

## Slide 59: Recommended Reading
Agile/Scrum:
Agile Project Management with Scrum by Ken Schwaber
Agile Software Development with Scrum by Ken Schwaber and Mike Beedle
Scrum and The Enterprise by Ken Schwaber
Estimating:
User Stories Applied by Mike Cohn
Agile Estimating and Planning by Mike Cohn
CI, TDD:
CI
TDD

## Slide 60: Questions?